## Test Report

- Project Information

  - Project Name: Sauce Demo Project (E-commerce)

  - Project Version: v1.0

  - Test Period:27-Jan-2026 to 06-Feb-2026

  - Test Engineer: Suraiya Kawsary

- Objective / Scope

  - Sign up, Log in, Cart, Order, Payment page functional testing of Sauce  Demo. This is a e-commerce project.

- Test Summary

  - Total Test Cases: 53

  - Passed: 36

  - Failed: 17

  - Blocked: 0

- Bug Summary

  - Bug ID

  - Description

  - Severity (High/Medium/Low)

  - Status (Open / Closed / Retested)

- Requirement Coverage (Optional)

  - Req ID

  - Requirement Description

  - Test Cases Covering

  - Status (Covered / Partially Covered / Not Covered)

- Conclusion

  - Application mostly stable, critical bugs need fixing before production

## Test Report

| Module | Total TC | Pass | Fail | Remarks |
| --- | --- | --- | --- | --- |
| Sign Up | 14 | 10 | 4 | 4 bug found |
| Login | 12 | 8 | 4 | 4 bug found |
| Cart | 8 | 6 | 2 | 2 bug found |
| Order | 11 | 7 | 4 | 4 bug found |
| Payment | 8 | 5 | 3 | 1 bug found |
| Total | 53 | 36 | 17 | 12 bugs need fixing |

Application’s core functionality mostly stable. Critical bugs in Order & Payment module need fixing before release.